## Slide 1
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi

## Slide 2
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Content
Content:
Progress
Deviations
Goals
Problems
Roles
Metrics
Demo

## Slide 3
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Content
Deviations
Goals
Problems
Roles
Metrics
Progress
Progress for the past 2 weeks:
In-Class Demo
Clearing Round 1 & 2 (Iteration 5)
Functionalities:
      Drop Section, Timetable
Web services:
  Authenticate, Bootstrap, Delete Bid, Dump Table, Start Round, Stop Round, Update Bid, Drop Section, Dump User, Dump Bid, Dump Section
Demo

## Slide 4
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Content
Deviations
Goals
Problems
Roles
Metrics
Progress
Progress for the past 2 weeks:
Consultation with both profs:
  Improvements:
  Reshifted our GIT repository
  Clarification on all metrics that Iteration 1 is invalid
  Regression Testing on both localhost and AWS (added deployment to AWS before Regression Testing 2)
  Added units to numbers
Demo

## Slide 5
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Deviations from the planned schedule:
Currently on schedule
Buffer days : 3 days (last debugging session is on 28/10/2016)
Content
Progress
Goals
Problems
Roles
Metrics
Deviations
Demo

## Slide 6
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Goals for the upcoming 2 weeks:
Milestones
  UAT (3rd Nov 2016)
Mainly regression testing and debugging next week
  Regression Testing on Localhost (22nd Oct 2016)
  Regression Testing on AWS (27th Oct 2016)
Content
Progress
Deviations
Problems
Roles
Metrics
Goals
Demo

## Slide 7
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Problems:
Existing
  Family issues
    (18th Nov -> 23rd Nov)
    (23rd Nov -> 26th Nov)
Potential
  Report submissions & major assessments
    (Regression Testing on 28th Nov)
Content
Progress
Deviations
Goals
Roles
Metrics
Problems
Demo

## Slide 8
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Roles:
Iteration 6 Project Manager (Ming Yi)
Content
Progress
Deviations
Goals
Problems
Metrics
Roles
Demo
Functionalities:
Login (Ming Yi & Nilofar)
Bootstrap (Jackson & Yu Jian)
Bid for Section (Ming Yi & Marc)
Start and Stop Round(Yu Jian & Nilo)
View Bid (Ming Yi & Jackson)
Drop Bid (Yu Jian & Marc)
Clear Round 1 (Jackson & Nilofar)
Clear Round 2 (Yu Jian & Ming Yi)
Drop Section (Marc & Jackson)
Timetable (Yu Jian & Jackson)

## Slide 9
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Roles:
Iteration 6 Project Manager (Ming Yi)
Content
Progress
Deviations
Goals
Problems
Metrics
Roles
Demo
Web services:
Authenticate (Yu Jian & Jackson)
Bootstrap (Yu Jian & Jackson)
Stop Round (Yu Jian & Jackson)
Update Bid (Yu Jian & Jackson)
Delete Bid (Ming Yi & Marc)
Dump Table (Ming Yi & Marc)
Start Round (Ming Yi & Marc)
Drop Section (Jackson & Nilofar)
Dump User (Jackson & Nilofar)
Dump Bid(Yu Jian & Nilofar)
Dump Section (Yu Jian & Nilofar)

## Slide 10
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Content
Progress
Deviations
Goals
Problems
Roles
Metrics
Demo
Metrics:
Bug metric

## Slide 11
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Content
Progress
Deviations
Goals
Problems
Roles
Metrics
Demo
Metrics:
Pp metric

## Slide 12
Supervisor Meeting (Week 11)
G7T5
Jackson Kwa
Kong Yu Jian
Marc Xu
M Has Nilofar
Teh Ming Yi
Metrics:
Schedule metric
Content
Progress
Deviations
Goals
Problems
Roles
Metrics
Demo
Iteration | Planned (days) | Actual (days) | Mitigation Plan
Iteration 2 | 8 | 18.5 | Re-estimated the tasks for the future iterations. Allocate more time to tasks in the upcoming iterations.
 | 0.97 |  | 
Iteration 3 | 6 | 6 | Our estimates were fairly accurate. Break down task a little bit more to get a better gauge of task timings.
 | 1.00 |  | 
Iteration 4 | 7 | 7 | Our estimates were fairly accurate. Break down task a little bit more to get a better gauge of task timings.
 | 1.00 |  | 
Iteration 5 | 13 | 13 | Our estimates were fairly accurate. Break down task a little bit more to get a better gauge of task timings.
 | 1.00 |  | 
Iteration 6 | 9 | 9 | As of 24/10/2016, our estimates were fairly accurate.
 | 1.00 |  | 

## Slide 13
Thank You!