**Minutes of Meeting**

IS203 Software Engineering **|** G7-T5 (SEvivor)

|  |  |
| --- | --- |
| **Date:** | 25 August 2016, Thursday |
| **Time:** | 7.00 pm - 9.00 pm |
| **Venue:** | SIS CR 3-1 |
| **Scriber:** | Nilofar |
| **Attendees:** | Kong Yu Jian, Jackson Kwa, Marc Xu, Teh Ming Yi, M Has Nilofar |
|  |  |
| **Agenda:** | 1. Work on understanding all the technologies and terms that are involved  2. Work on planning out features and when to implement them  3. Expectations for the next meeting |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Agenda** | **Action By** | **Due Date** |
| 1 | Work on understanding all the technologies that are involved. Everyone fully understood the following:   * + Understanding Openshift, and it’s role in this SE project   + Introduction to GIT and what it does. (Have yet to learn how to use)   + Understanding what are RESTFUL Web services & REST API with JSON data   + Simple introduction to Markdown, and comparing it to markup   + Javadocs, and why it is needed, and how to generate it in Netbeans. * Learnt where JSP and Tomcat server is, within the entire execution environment   + How does HTML -> JSP -> JS gets rendered and execution order   + Understanding the entire execution environment * Learnt basic HTML and JavaScript   + All the often used HTML tags   + learning functions, variables, arguments, and mapping it to our knowledge of Java | Taught by Yu Jian | 25/08 |
| 2 | Work on planning out features, and when to implement them. We’ve composed them to form the following main functionalities.   * + **Functionalities needed:**     - * **Student Portal**         + Login         + Bidding for section         + Dropping Bid         + Dropping section     - **Admin Portal**       * + Login         + Bootstrap BIOS with data (Drop excel file in, and generate DB)         + Clearing round done by admin | Whole Team | 25/08 |
| 3 | Homework   * + 10 min read to understand JSP   + <https://www3.ntu.edu.sg/home/ehchua/programming/java/JSPByExample.html>   + Next meeting: learn Twitter bootstrapping, discuss ER model and group code login and homepages for student and admin portal | Whole Team | 29/08 |

The meeting was adjourned at 9.00 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

**Prepared by,**

Nilofar

**Vetted and edited by,**

Jackson Kwa and Kong Yu Jian